Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS87294 |
| Project Name | ResolveNow: Your platform for online complaints |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | USN | User Story / Task | Story Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register using email and brypt hashing | 3 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using JWT tokens | 3 | High | Team |
| Sprint-1 | User Profile | USN-3 | As a user, I can manage my profile and role settings | 3 | High | Team |
| Sprint-1 | Session Mgmt | USN-4 | As a user, I can logout and clear active sessions | 2 | High | Team |
| Sprint-1 | Core Layout | USN-5 | Implement role-based navigation and sidebar | 4 | High | Team |
| Sprint-2 | Complaint Engine | USN-6 | As a citizen, I can submit a complaint via form | 4 | High | Team |
| Sprint-2 | File Upload | USN-7 | As a user, I can upload images/PDFs as evidence | 3 | Medium | Team |
| Sprint-2 | Tracking | USN-8 | Implement real-time status tracking via Dashboard | 4 | High | Team |
| Sprint-2 | Notifications | USN-9 | Send automated email confirmation upon submission | 2 | Medium | Team |
| Sprint-2 | Backend Logic | USN-10 | Auto-generate unique Complaint Tracking IDs | 3 | High | Team |
| Sprint-3 | Agent Portal | USN-11 | As an agent, I can view and claim assigned cases | 4 | High | Team |
| Sprint-3 | Assignment | USN-12 | Workflow logic for assigning cases to departments | 3 | High | Team |
| Sprint-3 | Real-time Chat | USN-13 | Direct status chat hub using Socket.io integration | 5 | High | Team |
| Sprint-3 | History | USN-14 | Retrieve and display ticket resolution history | 2 | Medium | Team |
| Sprint-4 | Admin Panel | USN-15 | Admin executive dashboard with overview analytics | 4 | High | Team |
| Sprint-4 | Reporting | USN-16 | Generate and export grievance reports (PDF/Excel) | 3 | High | Team |
| Sprint-4 | Analytics | USN-17 | Visual charts for department performance & ticket volume | 3 | High | Team |
| Sprint-4 | Optimization | USN-18 | Implement global search and filtering for tickets | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 4 Days | 01 Feb 2026 | 04 Feb 2026 | 15 | 04 Feb 2026 |
| Sprint-2 | 16 | 4 Days | 05 Feb 2026 | 08 Feb 2026 | 16 | 08 Feb 2026 |
| Sprint-3 | 14 | 4 Days | 09 Feb 2026 | 12 Feb 2026 | 14 | 12 Feb 2026 |
| Sprint-4 | 12 | 3 Days | 13 Feb 2026 | 15 Feb 2026 | 12 | 15 Feb 2026 |